Date

Contract No.

CONTRACT

A Contract is hereby made by and between the Dormitory Authority – State of New York (“DASNY”), having its principal office and place of business at 515 Broadway, Albany, New York, 12207-2964, hereinafter referred to as the OWNER, and __________________________________________, whose office is located at ______________________________________________, hereinafter referred to as the CONSULTANT.

WHEREAS, the OWNER has requested the CONSULTANT to provide ____________________________________________________________________________________, hereinafter referred to as the Project; and

WHEREAS, the OWNER and the CONSULTANT have agreed upon the amount of compensation, and a Date of Completion for the Project;

NOW, THEREFORE, the OWNER and the CONSULTANT hereby mutually covenant and agree as follows:

ARTICLE I:  CONSULTANT'S SERVICES

The CONSULTANT's Services shall consist of all the services required by Appendix "A", entitled SCOPE OF SERVICES OF CONSULTANT, which is attached to and made a part hereof.

ARTICLE II:  ADDITIONAL SERVICES

The OWNER reserves the right to direct the CONSULTANT to provide Additional Services and the CONSULTANT shall provide said Additional Services when so directed. Payment for said Additional Services shall be in accordance with Article VI.B.

ARTICLE III:  EXTRA WORK

If the CONSULTANT believes that any work it has been directed to perform is beyond the scope of this Contract and constitutes Extra Work, it shall promptly so notify the OWNER in writing. The OWNER shall determine whether or not the work is in fact beyond the scope of this Contract and is considered Extra Work.  If the OWNER determines that the work is Extra Work, this Contract shall be modified to equitably reflect the cost of said Extra Work.  Payment shall be made in accordance with Article VI.B.

# ARTICLE IV – M/WBE & SDVOB CONTRACT GOALS

The N.Y.S. certified Minority and Women-owned Business Enterprise (M/WBE) goals for this Contract are 18% MBE & 12% WBE and 3% SDVOB. The goals refer to the utilization of M/WBE and SDVOB sub-consultants on DASNY Professional Services Contracts. With each project assignment the firm will be required to submit a new plan with dollar amounts.

ARTICLE V:  CONSULTANTS

A.  	The OWNER may retain a sub-consultant(s) to furnish services throughout the term of this Contract, and the CONSULTANT shall cooperate with said sub-consultant(s).

B.  The CONSULTANT may propose and engage sub-consultants, to perform portions of the Services required under this Contract. The OWNER retains the right to disapprove the proposed sub-consultant and, in such event, the CONSULTANT shall propose another sub-consultant for that portion of the required Services. The CONSULTANT shall be responsible to the OWNER for the timely and efficient completion of all Services performed by said sub-consultant. The fees of any sub-consultants retained by the CONSULTANT for Services required under Article I shall be deemed covered by the compensation as stipulated in Article VI.A.1. The fees of any sub-consultants retained by the CONSULTANT for services required under Article III shall be paid as outlined in Article VI.B.

C. 	The CONSULTANT shall pay its sub-consultants the full amount due them from their proportionate share of each requisition for payment submitted by the CONSULTANT and paid by the OWNER. The CONSULTANT shall make said payment no later than seven (7) calendar days from receipt of payment from the OWNER.

ARTICLE VI:  PROVISION FOR PAYMENT

MAXIMUM AMOUNT PAYABLE

A.	The maximum amount payable for all Work pursuant to this Contract shall be the Not-to-Exceed amount of Four Hundred Thousand and 00/100 Dollars ($400,000.00). Appendix “B” entitled, SUMMARY OF PAYMENTS, is attached to and made a part hereof.

B.	Payment for Work may be made monthly in proportion to Work performed and approved by the OWNER or at the successful completion of a particular phase of the Work as determined by the OWNER. Payments shall be requisitioned on the OWNER’s form Professional Services Contract Payment Requisition with appropriate backup.  Only said form shall be used for requisition of payment for Work performed.

C. 	The CONSULTANT agrees that this Contract shall be deemed executory to the extent of moneys available from either (i) the proceeds of bonds issued by the OWNER specifically designated for the Project or (ii) moneys made available by CUNY for the Project (together, the “Funding”). No liability shall be incurred by the OWNER for costs of the Project beyond the Funding described in this paragraph.

D.  	The CONSULTANT understands and acknowledges that the OWNER has established a total Not-To-Exceed amount for the Project of Four Hundred Thousand and 00/100 Dollars ($400,000.00).

The parties hereto acknowledge that, to the extent that costs of any amendment to the scope of the Project are anticipated to be paid with the Proceeds of Bonds issued by the OWNER, the OWNER’s approval of the amended scope of the Project is required.

ARTICLE VII:  REIMBURSABLE EXPENSES

Reimbursable Expenses are in addition to the compensation for the Original Scope of Services and include the actual expenditures supported by detail receipts/documentation made by the CONSULTANT or the CONSULTANT's sub-consultants, as approved by the OWNER. Total reimbursement for said Reimbursables shall Not Exceed ______________________________ and 00/100 Dollars ($ 0).  Said reimbursement shall be limited to those specific items listed below.

(Insert Specific Reimbursable Line Items)

A. 	Transportation and living expenses in connection with out-of-town travel when authorized in advance by the OWNER, and when travel is in excess of fifty (50) miles one way from the CONSULTANT's closest office.  Reimbursement shall be limited to the rates provided herein:

1.  	Mileage at the standard business mileage rate allowed by the Internal Revenue Service in effect at the time the travel occurs. Other types of transportation (rental car, bus, etc.) are allowed when deemed to be cost effective and are authorized in advance by the OWNER.

2.	Meals				   	NYC Rate*  	 Upstate Rate

Breakfast		  	   	$ 6.00	$ 5.00

Lunch			    	 	10.00	7.00

Dinner			          	43.00	       	  31.00

Overnight Incidentals   	   3.00	                2.00

Maximum Per Diem	 62.00	              45.00

*Also applies to Nassau, Suffolk, Rockland, and Westchester Counties and out-of-state travel.

Departure**	    	  Arrival**

Breakfast     		Before  7:00 AM    	After 8:00 AM

Lunch        	 	Before 11:30 AM    	After 2:00 PM

Dinner    	    		Before  6:00 PM    	After 7:00 PM

** Departure or Arrival predicated on residence.

3.  	Lodging per receipt up to the maximum Federal Government Services Administration allowable lodging rates for the New York metropolitan and upstate New York areas in effect when the travel occurs (see www.policyworks.gov/perdiem).

B.	Long-distance telephone calls;

C.	Fees paid to authorities having jurisdiction over the Project;

D.	Reproductions, postage, and handling of drawings, specifications, and other documents for the interim submissions (for OWNER’s review and approval provide complete sets of documents, as requested by the OWNER, at the completion of all Phases of the Project.  [Pre-Schematic, Schematic, Design Development, Bid Documents and 100% Fabrication/Installation Documents], EXCLUSION: reproductions for the office use of the CONSULTANT and its sub-consultants;

E. 	Overtime work requiring higher than regular rates when authorized in advance by the OWNER;

F.	Expense of renderings or models for the OWNER's use; and

G.   Film and film processing.

ARTICLE VIII: WITHHOLDING OF PAYMENTS

The OWNER may withhold from the CONSULTANT any part of any payment as may, in the judgment of the OWNER, be necessary:

- to assure payment of  just claims of any persons supplying labor or materials for the Work;

- to protect the OWNER from loss due to defective Work not remedied;

- to protect the OWNER, Client, or other such entities as identified by the OWNER as Additional Insureds from loss due to failure to defend, loss due to injury to persons or damage to the Work or property of others caused by the act or neglect of the CONSULTANT or subconsultant; or

- to assure payment of fines and penalties which may be imposed on the CONSULTANT pursuant to the provisions of this Contract.

ARTICLE IX:  FINAL PAYMENT AND RELEASE

Final payment shall be made to the CONSULTANT upon satisfactory completion and acceptance by the OWNER of all services required, by the CONSULTANT pursuant to this Contract, or all services performed prior to the termination of said Contract if so terminated and upon submission of a certification that all subconsultants/subcontractors have been paid their full and agreed compensation.

Acceptance by the CONSULTANT of final payment hereunder shall operate as, and shall be, a release to the OWNER from all claims and liability to the CONSULTANT and its successors, legal representatives, and assigns for anything done or furnished under or arising out of the provisions of this Contract.  No payment, final or otherwise, shall release the CONSULTANT from any obligations under this Contract.

ARTICLE X:  OWNER'S PROCEDURE

The CONSULTANT agrees to comply with all procedural requirements of the OWNER reasonably inferable from the Scope of Services and Scope of Work

ARTICLE XI: INSURANCE

A.	The CONSULTANT shall purchase at its own expense and maintain until final acceptance of the Project by the OWNER, from a company or companies licensed or authorized to do business in New York State, or otherwise acceptable to the OWNER, insurance policies containing the following types of coverages and minimum limits of liability protecting from claims which may arise out of or result from the performance or non-performance of services under this Contract For CONSULTANT Services by the CONSULTANT or by anyone directly or indirectly employed by it, or by anyone for whose acts it may be liable. The CONSULTANT shall not commence work under the Contract until the CONSULTANT has obtained all the insurance required under this Article:

(i)	Workers’ Compensation Law Requirements

- Workers’ Compensation (including occupational disease) and Employer’s Liability New York Statutory Endorsement with a minimum limit of one million Dollars ($1,000,000) as evidenced by ONE of the following (ACORD certificates are not acceptable):

  - C-105.2 (September 2007, or most current version) - Certificate of Workers Compensation Insurance. The insurance carrier will provide a completed form as evidence of in-force coverage.

  - U-26.3-Certificate of Workers Compensation Insurance from the State Insurance Fund. The State Insurance Fund will provide a completed form as evidence of in-force coverage.

  - GSI-105.2/SI-12-Certificate of Workers Compensation Self Insurance.  The NYS Workers’ Compensation Board’s Self Insurance Office or the contractor’s Group Self Insurance Administrator will provide a completed form.

- Disability Benefits

- DB-120.1 (May 2006, or most current version) – Certificate of Insurance Coverage under the NYS Disability Benefits Law. The insurance carrier will provide a completed form as evidence of in-force coverage.

- DB-155-Certificate of Disability Self Insurance. The NYS Workers’ Compensation Board’s Self Insurance Office will provide a completed form.

- CE-200-Certificate of Attestation of Exemption. (Note: This form will only be accepted as evidence of an exemption from providing Disability Benefits insurance as required by law. The OWNER will not accept this as an exemption from providing Workers’ Compensation Insurance.)  The Certificate may be obtained from the NYS Workers Compensation Board’s website at www.wcb.state.ny.us/content/main/forms.htm. The CE-200 cannot be used for multiple projects. Therefore, a new form will have to be completed prior to award of any subsequent contracts.

All forms are valid for one year from the date the form is signed/stamped, or until policy expiration, whichever is earlier.

- Commercial General Liability which names the OWNER, the Construction Manager, if applicable, City of New York, City University Construction Fund, CUNY and Queens College (collectively, the “Additional Insureds”)as Additional Insureds of this Contract for Professional Services with per-occurrence and aggregate limits of not less than two million Dollars ($2,000,000.00). The CONSULTANT shall list any deductible or SIR and provide a copy of the endorsement.

Coverage shall include Blanket Contractual liability covering all indemnity agreements, including all indemnity obligations contained in this Contract, and Products Liability and Completed Operations Aggregate limit of $2,000,000 per occurrence and aggregate for a term of no less than three (3) years.

Limits may be provided through a combination of primary and umbrella/excess liability policies.

Policy or policies must be written or endorsed to be primary and non-contributory as respects the coverage afforded the Additional Insureds and such policy shall be primary to any other insurance maintained by the OWNER. Any other insurance maintained by the OWNER shall be excess of and shall not contribute with the CONSULTANT’s or its subconsultant’s or subcontractor’s insurance, regardless of the “other insurance” clause contained in the OWNER’s own policy of insurance.

- Commercial Comprehensive Automobile Liability and Property Damage covering all owned, leased, hired and non-owned vehicles used in connection with the Work with combined single limits of not less than one million Dollars ($1,000,000.00) each person/each accident for bodily injury and property damage.

- Umbrella and/or Excess Liability policies used to comply with CGL, Automobile Liability and Employers Liability limits shown above may be warranted to be in excess of limits provided by primary CGL, Automobile Liability and Employer’s Liability.

(v)	Professional Liability, with limits of not less than two million Dollars ($2,000,000) each claim/$2,000,000 annual aggregate, subject to a deductible or self insured retention of not more than one hundred thousand Dollars ($100,000) per claim or an amount acceptable to the OWNER.

The CONSULTANT or its subconsultant, as applicable, shall purchase at is sole expense Extended Discovery Clause coverage of up to three (3) years after work is completed if coverage is canceled or not renewed. Written proof of this extended reporting period must be provided to the OWNER prior to expiration or cancellation.

B.	Prior to award of Contract, two Certificates of Insurance, indicating the Project, must be submitted and approved by the OWNER prior to the commencement of Work. It is further agreed that if the insurance policy’s term stated on the certificate expires, it is the responsibility of the CONSULTANT to provide an updated certificate of insurance to the Risk Management Unit and Contracts Unit 30 days prior to expiration of the insurance. Non-compliance to this request may result in the OWNER withholding payment to the CONSULTANT. Certificates shall provide 30 days written notice to the OWNER prior to the cancellation, non-renewal, or reduction in the limits of liability of any policy. Upon request, the CONSULTANT shall furnish the OWNER and the Construction Manager with certified copies of each policy. In addition, where applicable, the CONSULTANT shall provide copies of Certificates of Insurance to the Construction Manager.

Certificates are to be forwarded to:

Risk Management Unit

DASNY

515 Broadway

Albany, New York 12207-2964

and

Contracts Unit

DASNY

515 Broadway

Albany, New York 12207-2964

Certificate(s) of Insurance, when submitted to the OWNER, constitute a warranty by the CONSULTANT that the insurance coverage described is in effect for the policy term shown and will provide insurance for the life of the entire project.

Should the CONSULTANT engage a subconsultant or subcontractor, the same conditions as are applicable to the CONSULTANT under these insurance requirements shall apply to each subconsultant or subcontractor of every tier. Proof thereof shall be supplied to the OWNER’s Risk Management Unit.

C.	All insurance required to be procured and maintained must be procured from insurance companies licensed to do business in the State of New York and rated at least B+ by A.M. Best and Company, or meet such other requirements as are acceptable to the OWNER.

D.	Should the CONSULTANT fail to provide or maintain any insurance required by this contract, the OWNER may, after providing written notice to the CONSULTANT, purchase insurance complying with the requirements of this Article and charge back such purchase to the CONSULTANT.

E.	At any time that the coverage provisions and limits on the policies required herein do not meet the provisions and limits set forth above, the CONSULTANT shall immediately cease Work on the Project. The CONSULTANT shall not resume Work on the Project until authorized to do so by the OWNER.  Any delay or time lost as a result of the CONSULTANT not having insurance required by this Article shall not give rise to a delay claim or any other claim against the OWNER or the Client.

F.	Notwithstanding any other provision in this Article, the OWNER may require the CONSULTANT to provide, at the expense of the OWNER, any other form or limit of insurance necessary to secure the interests of the OWNER.

- The CONSULTANT shall secure, pay for, and maintain Property Insurance necessary for protection against the loss of owned, borrowed or rented capital equipment and tools, including any tools owned by employees, and any tools or equipment, borrowed or rented by the CONSULTANT.  The requirement to secure and maintain such insurance is solely for the benefit of the CONSULTANT. Failure of the CONSULTANT to secure such insurance or to maintain adequate levels of coverage shall not render the Additional Insureds or their agents and employees responsible for any losses; and the Additional Insureds, their agents and employees shall have no such Liability.

- Neither the procurement nor the maintenance of any type of insurance by the OWNER, the CONSULTANT, its subconsultants, subcontractors, or construction subconsultants shall in any way be construed or deemed to limit, discharge, waive or release the CONSULTANT from any of the obligations or risks accepted by the CONSULTANT or to be a limitation on the nature or extent of said obligations and risks of the CONSULTANT.

- This Contract may, at the sole option of the OWNER, be declared void and of no effect if the CONSULTANT or any subcontractor or subconsultant fails to comply with the provisions of this Article.

- The CONSULTANT and its subconsultants or subcontractors shall not violate, or permit to be violated, any term or condition of their insurance policies, and shall at all times satisfy the safety requirements of the OWNER and of the insurance companies issuing such policies.

ARTICLE XII:  HOLD HARMLESS

The CONSULTANT hereby agrees to indemnify and hold harmless the OWNER, the Client, or the OWNER's members, officers, employees, or representatives, against all claims arising out of the negligent acts, alleged negligent acts, or failure to act, by the CONSULTANT and shall pay any judgment or expense, including interest, imposed against any of them for injury, wrongful death or property damage, and to defend and pay the costs and expenses thereof, any action, proceeding or lawsuit brought against the parties indemnified and held harmless herein.

Upon the conclusion of any such action, proceeding or lawsuit, should a final binding determination of responsibility be made which allocates responsibility to the OWNER, the Client, or the OWNER's members, officers, employees, or representatives, the OWNER agrees that the obligation to indemnify and hold harmless shall not be applicable to the portion of any money judgment for which the OWNER is responsible, and the OWNER agrees to pay the CONSULTANT the percentage of defense costs which the CONSULTANT incurred based upon an apportionment of the OWNER's allocated responsibility.

ARTICLE XIII:  OWNER'S RIGHT TO AUDIT AND INSPECT RECORDS

The CONSULTANT shall maintain, and shall keep for a period of six years after the date of Final Acceptance, all records and other data relating to the Project, including records of consultants and subconsultants.  The OWNER or the OWNER's Representative shall have the right to inspect and audit all records and other data of the CONSULTANT and its consultants and subconsultants relating to the Project.

ARTICLE XIV:  ERRORS AND OMISSIONS

The CONSULTANT agrees that the cost to the CONSULTANT for corrections to the Contract Documents necessitated by design errors or omissions shall be part of the CONSULTANT’s fee for Original Scope of Services and part of Original Reimbursables as established herein. Extra costs to the OWNER resultant from design errors or omissions may be recoverable from the CONSULTANT and its professional liability insurance carrier. Acceptance of the Contract Documents by the OWNER for purpose of bidding shall not relieve the CONSULTANT of any responsibility for design deficiencies, omissions or errors.)

ARTICLE XV:  TIME OF COMPLETION

The CONSULTANT shall perform Services as expeditiously as is consistent with professional skill and care and the orderly progress of the Work.

The CONSULTANT shall complete all Services on or before _________________________.

ARTICLE XVI:  ASSIGNMENT

The CONSULTANT shall not assign the Contract in whole or in part without prior written consent of the OWNER, however, the OWNER may assign the Contract in whole or in part without prior written consent of the CONSULTANT.

ARTICLE XVII:  APPENDIX "E" ADDITIONAL ITEMS

Attached to and made a part hereof is Appendix "E", entitled ADDITIONAL ITEMS.

SIGNATURES

IN WITNESS WHEREOF, the OWNER has executed this Contract on the 	                             day of 					20     .

DASNY

515 Broadway

Albany, NY  12207-2964

By

Title

Date_____________________________

IN WITNESS WHEREOF, the Consultant has caused this Contract to be signed by its duly authorized officer on the _______________day of ____________________________20______.

Name of Firm

By								1

Title

Date_____________________________

1 If a corporation, signer must be President, Vice-President or other authorized officer.

If a Limited Liability Company (LLC), signer must be a member or manager.

If a Limited Liability Partnership (LLP), signer must be a partner.

If a Limited Partnership, signer must be an authorized partner.

If a general partnership, signer must be a partner.

If a sole proprietorship, signer must be the OWNER.

ACKNOWLEDGMENT OF DASNY OFFICER EXECUTING CONTRACT

STATE OF NEW YORK     )

COUNTY OF ALBANY      )  ss:

On the ________day of ________________ in the year 20 ____, before me personally came LOU CIRELLI, to me known, who, being by me duly sworn, did depose and say that he resides in Schenectady, New York; that he is the Director of Procurement, DASNY, the corporation described in and which executed the foregoing instrument; and that he signed his name thereto by authority of the Board of said corporation.

Notary Public

ACKNOWLEDGMENT OF CONSULTANT, IF A CORPORATION

STATE OF 	)

COUNTY OF 	)  ss:

On the ________day of _____________ in the year 20 ____, before me personally came____________________________ ,to me known, who, being by me duly sworn, did depose and say that he/she/they reside(s) at								, (include street and street number, if any); that he/she/they is (are) the ____________________ of  					, the corporation described in and which executed the foregoing instrument; and that he/she/they signed his/her/their name(s) thereto by authority of the Board of Directors of said corporation.

Notary Public

ACKNOWLEDGMENT OF CONSULTANT, IF A PARTNERSHIP, LIMITED LIABILITY COMPANY OR INDIVIDUAL

STATE OF ________________)

COUNTY OF ______________) ss:.

On the _______day of __________________ in the year 20____, before me, the undersigned, a Notary Public in and for said State, personally appeared _________________________________ , personally known or proved to me on the basis of satisfactory evidence to be the individual(s) whose name(s) is (are) subscribed to the within instrument and acknowledged to me that he/she/they executed the same in his/her/their capacity(ies), and that by his/her/their signature(s) on the instrument, the individual(s), or the person upon behalf of which the individual(s) acted, executed the instrument.

Notary Public

APPENDIX "A"

SCOPE OF SERVICES

# 1.   GENERAL PROJECT SERVICES

#### A.	Essential Services

The CONSULTANT agrees to provide all necessary Work required to professionally accomplish the CONSULTANT’s scope of services.

1.	Project Description

Design, fabricate, construct, deliver and install the Graphic Design elements for the new Louis Armstrong House Museum Education Center (Education Center) located in Corona, New York. The new Education Center will be constructed across the street from the Louis Armstrong House Museum (Museum) which is a National Historic Landmark visited by people from around the world. The addition of the Education Center will allow the Museum to present a full array of exhibitions and public programs including a museum store, exhibits, lectures, film screenings, concerts, etc.

2.	Scope of Services Description

The CONSULTANT shall design, fabricate, construct, deliver and install the following for the Education Center:

- Logo;

- Logo applications (e.g. letterhead, communications materials, vehicles, promotional posters,  museum store product) with guideline manual;

- Large sculptural installation at entrance;

- Design elements for the 72-seat jazz room; and

- Signage in accordance with NYC DOT and 2014 NYC Building Code including all rules of the building department. Signage shall include, but is not limited to: Street level signage identifying direction between key access points (nearby subway, primary streets, etc.); exterior signage; room signage including public, private, indoor, outdoor and mechanical space for the entire building; exit signs; stairway and elevator identification signs; door signs; occupied side of stair doors and stair side signs; code conforming graphics on metal or durable materials with color contrast, dimensions, bold font and height above floor; accessible means of egress for doors providing access to an interior and exterior area of rescue assistance that is in compliance with ICC A117.1 for visual characters; capacity signs; access-control door signs; delayed egress lock signs; directional signage at exits and elevator landings within areas of rescue assistance; and posting of instructions for use of rescue assistance and signage requested by the building inspector.

The Consultant must work closely with the Base Building Designer, the museum curatorial staff, as well as other Project Team members to assure that a high level of coordination is maintained. It is important to keep a consistent vision and feel throughout the Education Center.

3.	Use of OWNER’s Project Management System

The CONSULTANT shall record all project related information in the OWNER’s Project Management System (Contract Management™) in accordance with the DASNY Contract Management User Guide Manual. The CONSULTANT agrees to request user accounts to the OWNER’s Project Management System for each employee who will be working on the project. The CONSULTANT further agrees to have their employees attend training in the use of the OWNER’s Project Management System, and to utilize the DASNY Contract Management User Guide Manual to perform necessary tasks. Training will be provided by the OWNER.

#### B.	Project Design Schedule Services

1.	Definitions’

- Project:  Work at the Site carried out pursuant to one or more sets of Contract Documents.

- Scope, Budget and Schedule Confirmation Form:  A standard Owner’s form, executed by the OWNER, the Client, the Design Professional and/or the Construction Manager, agreeing in principal to the Project’s scope, budget and schedule.

2.	Submit a Project Design Schedule for review and acceptance by DASNY. The Project Design Schedule shall include all pertinent Project dates and periods.

a.	The Project Design Schedule shall include the Project design completion date as determined in DASNY’s Scope, Budget and Schedule Confirmation form, incorporated herein by reference, any guidelines and milestone dates required by DASNY, sufficient time for review of documents and submittals by DASNY and representatives of the Project Team, and the date of Final Completion as required by DASNY.

b.	The Project Design Schedule shall include and properly coordinate all dates for performance of Work and tasks so that the Project design and the Project fabrication/installation can be completed in a timely and orderly fashion consistent with the required date of Final Completion.

c.	By reviewing the Project Design Schedule, DASNY does not assume any of the CONSULTANT’s responsibility that the Project Design Schedule be coordinated or complete, or for orderly and timely completion of the Project design and the Project fabrication/installation by the required date of Final Completion, and review and acceptance of the Project Design Schedule by DASNY shall not relieve the CONSULTANT of any of its responsibilities.

3. 	Scheduling Requirements

        - Scope, Budget and Schedule Confirmation Form:  Execute the initial Form prior to commencement of the Predesign Phase of the Project.  Subsequently, the form shall be updated and executed at each planned design phase, (schematic, design development, fabrication/installation documents phases), the final Form shall be updated and executed with the Bid Document phase submission.

4.	The CONSULTANT shall determine and promptly notify DASNY in writing when it believes adjustments to the Project Design Schedule are necessary, but no such adjustments shall be effective unless approved in writing by DASNY.

#### C.	Project Approval Services

1.	As required for the Project, the CONSULTANT shall

a.	promptly assist the OWNER in securing all approvals from governing authorities with jurisdiction over the Project. Without limitation, the CONSULTANT shall timely assist the OWNER in making application for rezoning, site plan approval, local variances or other approvals, including completion of all necessary applications and supporting documentation; and,

b.	attend any and all meetings required to secure all approvals from governing authorities with jurisdiction over the Project if so directed by the OWNER.

2.	The CONSULTANT shall obtain Fire Department, Buildings Department, NYC DOT and Authority Having Jurisdiction (AHJ) approval(s) when and where required.

3.	The CONSULTANT shall perform all work necessary to obtain a Certificate(s) of Occupancy or Certificate(s) of Code Compliance as applicable.

4.	Additional Required Services or Modified Required Services, if any, included in Project Approval Services are listed and incorporated herein by reference.

#### D.	Quality Control Services

1.	The CONSULTANT shall have a written Quality Control program in place as part of the CONSULTANT’s standard office practices. The OWNER may review the CONSULTANT’s Quality Control Program at any time. The Quality Control Program shall apply to all areas of the CONSULTANT’s work, including the review of all drawings prior to submission to the OWNER.

# 2.  PRESCHEMATIC SERVICES

#### A.	Investigation and Analysis

The CONSULTANT shall

a.	visit and thoroughly inspect the Project Site, including any structures and natural or man-made features to be modified;

b.	familiarize itself with the survey of the location of all existing buildings, utilities, conditions, streets, equipment, components and other attributes having or likely to have an impact on the Project;

c.	familiarize itself with the OWNER’s layout and design requirements, conceptual design objectives and Approved Fabrication/Installation Budget;

d.	familiarize itself with pertinent Project information and programming needs;

e.	familiarize itself with, review and analyze local zoning restrictions and requirements including:

i.	Determining the proposed structure(s) compliance (or noncompliance) with the local municipality’s Planning and Zoning Codes.

f.	gather any other information necessary for a thorough understanding of the Project; and

g.	attend the Project kick-off meeting.

#### B.	Preliminary Design and Cost Estimate

The CONSULTANT shall, based upon its activities pursuant to Paragraph 2.1:

a.	establish a basic Project strategy by addressing critical relationships among program elements;

b.	the CONSULTANT shall provide a cost estimate based upon measurement of physical characteristics, using costs appropriate for the type of work and design stage, based upon experience and nationally recognized Construction Specifications Institute (CSI) based estimating systems such as R.S. Means ®, or other generally accepted standard cost estimating system acceptable to DASNY.  The estimate shall be prepared using DASNY’s “Consultant Cost Estimating Workbook”, which can be found on DASNY’s website at www.dasny.org / Consultants / Design Professional Guide / V. Design Phase / J. Cost Estimates / Consultant Cost Estimating Workbook. Upon prior written approval of DASNY, the Contractor may prepare the estimate in an alternative format provided the estimate includes at a minimum, cost allocation of the design fee and trade breakdown to confirm the project cost aligns with the CSI; and

c.	select in collaboration with the OWNER the overall solution or combination of solutions that best address the needs of the OWNER.

#### C.	Additional or Modified Required Services

Additional Required Services or Modified Required Services, if any, included in Preschematic Services are listed and incorporated herein by reference.

# 3.  SCHEMATIC SERVICES - 30% Submission

#### A.	Deliverables

The CONSULTANT shall submit drawings, narratives, outline specifications, updated Scope, Budget and Schedule Confirmation form and a cost estimate to the OWNER for review and approval. The CONSULTANT shall submit renderings, models or other special items as requested by the OWNER per Paragraph 3.A.4.

1.	Narratives, Drawings and Specifications:

The CONSULTANT shall prepare an overview report submission with updated narratives, schematic drawings (floor plans, elevations, sections and outline specifications) indicating preliminary strategy for the Project.

2.	Utility Information:

The CONSULTANT shall provide copies of all correspondence and information received from utility companies regarding required connections and loads for new or modified services.

3.	Cost Estimate:

The CONSULTANT shall provide a cost estimate based upon measurement of physical characteristics, using costs appropriate for the type of work and design stage, based upon experience and nationally recognized Construction Specifications Institute (CSI) based estimating systems such as R.S. Means ®, or other generally accepted standard cost estimating system acceptable to DASNY. The estimate shall be prepared using DASNY’s “Consultant Cost Estimating Workbook” or in an alternative format provided the estimate includes at a minimum cost allocation of the design fee and trade breakdown to confirm the project cost aligns with the CSI.

4.	Renderings:

Provide renderings, material samples, models (other than working models), or other special items as required by the OWNER.

5.	Meetings:

Meetings shall be held on a __________ basis and include _________. The CONSULTANT shall provide minutes of all meetings within _____ days of said meetings. The CONSULTANT shall prepare the meeting minutes using the OWNER’s Project Management System.

6.	Schematic Phase Approval:

The Design Development Phase shall not be started until the OWNER approves the Schematic Phase Submissions and the OWNER provides the CONSULTANT with written authorization to proceed to the Design Development Phase.

#### B.	Additional or Modified Required Services

Additional Required Services or Modified Required Services, if any, included in Schematic Services are listed in Appendix 1 and incorporated herein by reference.

# 4.  DESIGN DEVELOPMENT SERVICES – 60% Submission

This Phase shall consist of the development of the approved schematic design, including the mechanical, electrical and all other systems required for the Project, as well as recommendations for bidding packages, order of fabrication/installation and timing. During this Phase, all design criteria and solutions shall be established and developed within the program requirements and budget as established by the OWNER.

#### A. 	Deliverables

The CONSULTANT shall submit drawings, a descriptive report, specifications, updated Scope, Budget and Confirmation form, initial fabrication/installation phase schedule and a cost estimate to the OWNER for review and approval. The CONSULTANT shall submit renderings, models or other special items as requested by the OWNER per Paragraph 4.A.4.

1.	Narratives, Drawings and Specifications:

Preparation of overview report submission with updated narratives, drawings and specifications detailing Graphic Design layout indicating refinement of the planning and design for the approved design scheme.

2.	Utility Information:

The CONSULTANT shall provide copies of all correspondence and information received from utility companies regarding required connections and loads for new or modified services.

3.	Cost Estimate:

Provide a cost estimate based upon a detailed take-off of labor, materials and equipment, based upon experience and nationally recognized Construction Specifications Institute (CSI) based estimating systems such as R.S. Means ® or other generally accepted standard cost estimating system acceptable to DASNY. The estimate shall be prepared using DASNY’s “Consultant Cost Estimating Workbook” or in an alternative format provided the estimate includes at a minimum, cost allocation of the design fee and trade breakdown to confirm that the project cost aligns with the CSI.

4.	Renderings:

Provide renderings, material samples, models (other than working models), or other special items as required by the OWNER.

5.	Meetings:

Meetings shall be held on a __________ basis and include _________. The CONSULTANT shall provide minutes of all meetings within _____ days of said meetings. The CONSULTANT shall prepare the meeting minutes using the OWNER’s Project Management System.

6.	Design Reviews:

The CONSULTANT shall provide typewritten responses using Dr. Checks to all comments provided by DASNY and the Project Team.

7.	Design Development Phase Approval:

The Fabrication/Installation Documents Phase shall not be started until the OWNER approves the Design Development Phase Submissions and the OWNER provides the CONSULTANT with written authorization to proceed to the Fabrication/Installation Documents Phase.

#### B.	Additional or Modified Required Services

Additional Required Services or Modified Required Services, if any, included in Design Development Services are listed and incorporated herein by reference.

# 5.  FABRICATION/ INSTALLATION DOCUMENT SERVICES – 100% Submission

#### A.	Deliverables

1.	Fabrication/Installation Documents – 100% Submission:

Based on the information obtained during its activities pursuant to 1, 2, 3 and 4 of Appendix ‘A’, any modifications authorized by the OWNER, and upon written approval of the Design Development Phase 60% Submissions by the OWNER, the CONSULTANT shall prepare Fabrication/Installation Documents that detail the Work within the Approved Budget, if and as adjusted. The Fabrication/Installation Documents shall:

- be complete, incorporating all comments from the previous design review, with all drawings finished so that no additional data, changes or information are required, and with all specifications completed so that no additional data, information or changes are required;

- be fully coordinated, biddable, and constructible for the OWNER’s Contractors, and include all architectural and engineering drawings, plot plans, all floor plans, sections, elevations, details, schedules and other data required to obtain complete bids;

- take into account existing Site features and structures, and safely and efficiently integrate the Work into existing Site features and structures;

- include all labor, material, and equipment necessary to complete the Work;

- portray Work which meets the OWNER’s disclosed, demonstrated or documented aesthetic, functional and operational objectives;

- comply with all applicable laws, statutes, building codes, rules and regulations of all governmental, public and quasi-public authorities and agencies  having jurisdiction over the Project in effect on the date the documents are delivered to the OWNER;

- bear the signature and seal of the CONSULTANT evidencing full responsibility for all designs and contract documents provided for under this Contract for Professional Services;

- be included with and prepared in accordance with the OWNER’s Standard Contract Documents such that they be fit and proper for the purpose intended;

- show all required Site Plans, Floor Plans, Reflected Ceiling Plans, Roof Plans, Elevations, Sections, Schedules, Diagrams, Details and other items as necessary to show all materials and systems required by the Project and to clearly delineate the work required for each Contract for Fabrication/Installation; and

- include a quality assurance plan for each seismic system and main wind force-resisting system in accordance with the Building Code of the State of New York.

2.	Narratives, Drawings and Specifications:

Narratives, drawings and specifications shall be prepared in accordance with the OWNER’s Design Professionals Submission Requirements located on DASNY’s website at www.dasny.org / Construction / Design & Construction Tools / Guidelines / Design Professional’s Submission Requirements.

3.	Certifications and Approvals

Upon completion of the Fabrication/Installation Documents, the CONSULTANT shall certify, in writing, to the OWNER that all Contract Documents have been thoroughly checked for constructability, accuracy and for the coordination of all their parts and details and conformity to all applicable laws, ordinances and codes.

4.	Cost Estimates:

The CONSULTANT shall provide a final cost estimate based upon a detailed take-off of labor, materials and equipment, based upon experience and nationally recognized Construction Specifications Institute (CSI) based estimating systems such as R.S. Means ® or other generally accepted standard cost estimating system acceptable to the OWNER. The cost estimate shall provide quantities, unit costs for materials and equipment, labor units for the installation of the materials and equipment, and wage rates (including base rate, taxes, insurance and fringe benefits) for the installation of the materials and equipment. The estimate shall be prepared using DASNY’s “Consultant Cost Estimating Workbook” or an alternative format provided the estimate includes at a minimum, cost allocation of the design fee and trade breakdown to confirm that the project cost aligns with the CSI.

5.	Shop Drawings and Submittals

The CONSULTANT shall develop a list of shop drawings and submittals, required by the specifications, to be included in the Fabrication/Installation Documents for each Contract for Fabrication/Installation. The CONSULTANT agrees to develop the contractor’s submittal list. In addition to the submittals required by the technical specifications, the CONSULTANT shall include pre and post construction submittals including: special guarantees, warranties, drawings, operation and maintenance manuals, etc. turn over material quantity, special tool turn over item, certificate of compliance, test result, OWNER training, and/or other close out item required for each specification section.

6.	Meetings:

Meetings shall be held on a _________ basis and include _______. The CONSULTANT shall provide minutes of all meetings within ____ days of said meetings. The CONSULTANT shall prepare the meeting minutes using the OWNER’s Project Management System.

7.	Design Reviews:

The CONSULTANT shall provide typewritten responses using Dr. Checks to all Design Development design review comments provided by DASNY and the Project Team.

8.	Code Compliance:

The CONSULTANT shall prepare and provide an updated copy of the OWNER’s Code Compliance Form, including any revisions due to changes in Project scope from the Design Development phase.

#### B.	Fabrication/ Installation Documents Revisions

If the OWNER determines that the Fabrication/ Installation Documents are not sufficient in number, content or quality to demonstrate the feasibility of the architectural, civil, structural, electrical or mechanical installations, the OWNER may order that the documents be corrected or that additional documents be prepared at no additional cost to the OWNER to adequately define said feasibility. Any interference among trades caused by inadequate design or coordination of the contract drawings and specifications will be the responsibility of the CONSULTANT who will prepare, at no additional cost to the OWNER, any supplemental drawings necessary to resolve the interferences found during fabrication/installation.

#### C.	Additional or Modified Required Services

Additional Required Services or Modified Required Services, if any, included in Fabrication/ Installation Documents Services – 100% Submission are listed and incorporated herein by reference.

# 6.   Fabrication/ Installation Phase Services

#### A.	Administration

The CONSULTANT shall (i) be the OWNER's design representative during performance of the Work; (ii) consult with and advise the OWNER on all design and technical matters; and, (iii) resolve Contractors’ questions concerning the Fabrication/Installation Documents. The CONSULTANT shall supply the OWNER with copies of all correspondence, reports, comments, transmittals, requests, acted-upon shop drawings, and other submittals and all other information relating to the Project.

#### B.	Interpretations and Clarifications

The CONSULTANT shall render written or graphic interpretations and decisions necessary for the proper execution of the Work. The CONSULTANT’s interpretations and decisions relating to artistic effect shall be final if not inconsistent with the Contracts for Fabrication/Installation.

#### C.	Submittals and Shop Drawings

The CONSULTANT shall, review, certify, approve, reject or take other appropriate action on, and return all submittals such as shop drawings, product data and samples. The CONSULTANT shall not approve any such submittals unless such submittals conform to (i) the Project design concept; (ii) the Fabrication/Installation Documents; (iii) the Contracts for Fabrication/Installation; and (iv) the OWNER’s Approved Fabrication/Installation Budget. The CONSULTANT shall use the OWNER’s Project Management System to record the dates received from or returned to the contractor, the findings of the CONSULTANT’s review, and other pertinent information pertaining to each submittal.

#### D.	Equals

The CONSULTANT shall promptly and in accordance with all Project schedule requirements, review and approve, reject or take other appropriate action on proposed substitutions or “equal materials or equipment”. The CONSULTANT shall not approve any such proposed equal materials or equipment unless such equals conform to (i) the Project design concept; (ii) the Fabrication/Installation Documents; (iii) the Contracts for Fabrication/Installation; and (iv) the OWNER’s Approved Fabrication/Installation Budget.

#### E.	Interpretation of Fabrication/Installation Documents

The CONSULTANT shall act as initial interpreter of the requirements of the Contract Documents. The CONSULTANT shall render any assistance that the OWNER may require with respect to any claim or action in any way relating to the CONSULTANT’s services during or subsequent to the design or fabrication/installation of the Project including, without limitation, review of claims, preparation of technical reports and participation in negotiations both before and after it has otherwise completed performance of the  Contract For Professional Services and without any additional compensation therefore, except for those services specified in Subparagraph 7.B.4.

#### F.	Visits to the Site, Fabrication/Installation Inspections and Rejection of Work

1.		The CONSULTANT shall visit the Project Site with sufficient frequency to familiarize itself with the progress and quality of the Work and to inspect the Work to determine compliance of the Work with

a.	the Fabrication/Installation Documents, including approved shop drawings and other submittals;

b. 	the Fabrication/Installation Schedule; and

c.	applicable laws, statutes, building codes, rules or regulations of all governmental, public and quasi-public authorities and agencies having jurisdiction over the Project.

2.	The CONSULTANT shall attend the fabrication/installation kick-off meeting. The CONSULTANT shall attend regular job site meetings with the OWNER’s Consultant(s), Contractors and other necessary parties and shall record the minutes of such job site meetings. The CONSULTANT shall provide minutes of all meetings within __________ (____) days of said meetings. In all cases the CONSULTANT shall prepare the meeting minutes using the OWNER’s Project Management System.

3.	Each on-site fabrication/installation inspection shall be conducted by an experienced, qualified representative of the CONSULTANT who is knowledgeable about the Project and competent in each discipline which has trade activities in progress at the time of the inspection. The CONSULTANT shall prepare a record of each site inspection within 48 hours of the inspection utilizing the OWNER’s Project Management System.

4.	The CONSULTANT shall exercise care and diligence in discovering and reporting to the OWNER and shall record their findings in the OWNER’s Project Management System the results of each of its visits, including defects and deficiencies in the Work, and shall recommend to the OWNER appropriate courses of action, if any.

5.	The CONSULTANT shall promptly disapprove or reject Work that does not comply with:

a.	the Contract Documents including approved shop drawings and other submittals; or

b.	applicable laws, statutes, building codes, rules or regulations of all governmental, public and quasi-public authorities and agencies having jurisdiction over the Project.

6.	The CONSULTANT shall immediately notify the OWNER and the Contractor(s) and shall issue a Notice of Non-Compliance using the OWNER’s Project Management System when it has disapproved or rejected any Work.

7.	The CONSULTANT shall perform structural observation for all projects that require structural observation in accordance with the Building Code of the State of New York.

8.	During each visit to the site, the CONSULTANT shall verify the Contractor’s progress on updating the as-built drawings. The CONSULTANT shall include a status of the as-built drawings in the site construction inspection report. The CONSULTANT shall immediately notify the OWNER if inadequate progress is noted on as-built documents.

#### G.	Minor Changes, Change Order Requests and Change Orders

1.	The CONSULTANT shall review all field orders and change orders for their effect on design criteria and perform an analysis of the quantity of materials in such orders and make recommendations to the OWNER.

2.	The CONSULTANT shall promptly prepare required drawings, specifications and other supporting data as necessary in connection with minor changes, change order requests and change orders. The CONSULTANT shall not be responsible for the economic evaluation, accounting or processing of change orders.

#### H.  Fabrication/Installation Completion

1.	When the Contractor believes that the Work is finally complete, the Contractor will notify the OWNER and the CONSULTANT that the Work is ready for final inspection. Upon receipt of such notification, the CONSULTANT shall coordinate with the OWNER and the Contractor a date for the inspection.

2.	At the Fabrication/Installation Completion inspection, the CONSULTANT shall

a.	inspect the Work;

b.	determine whether the Contractor has satisfactorily completed all items of Work;

c.	determine whether the Work complies with (a) the Contract Documents, (b) applicable laws, statutes, building codes, rules or regulations of all governmental, public and quasi-public authorities and agencies having jurisdiction over the Project, and (c) applicable installation and workmanship standards;

d.	determine whether required inspections and approvals by the official(s) having jurisdiction over the Project have been satisfactorily completed; and

e.	determine, in consultation with the OWNER, whether the Work is finally complete.

3.	If the Work is not finally complete, the process shall be repeated until the Work is finally complete.

4.	The CONSULTANT shall complete the OWNER’s Notice of Construction Completion form, including a list of exceptions, if any, and a schedule for their completion.

#### I.  CONSULTANT’s Submittals to OWNER

The CONSULTANT shall provide to the OWNER, at the time it submits a signed certificate of final payment, all Final Completion close-out documents and one (1) set of record drawings accurately depicting all as-built construction, in the form required by the OWNER, based upon the as-built and markups submitted by the Contractors, and two (2) sets of electronic record drawings utilizing the latest release of AutoCAD as directed by the OWNER. One electronic set will go to the client.

#### J.  Guarantee Inspection

The CONSULTANT shall inspect the Project within ten (10) to thirty (30) days prior to the end of the one-year guarantee periods included in the Contracts For Fabrication/Installation and notify the OWNER in writing as to defects or faults, if any, in the material, equipment, workmanship or other part of the Work.

#### K.  CONSULTANT’s Documentation

The CONSULTANT shall prepare and deliver, prior to final acceptance of any identified phase of Fabrication/Installation, operation and maintenance documentation

#### L.  Additional or Modified Required Services

Additional Required Services or Modified Required Services, if any, included in Fabrication/Installation Services are listed and incorporated herein by reference.

# 7.   CONSULTANT’S EXTRA SERVICES

#### A.	Initiation of Extra Services

The CONSULTANT shall provide such extra services as are initiated and authorized in writing by the OWNER prior to performance. The services described in this Article are not included in Required Services unless identified as an “Additional Required Service or Modified Required Service”.

#### B.	Definition of Extra Services

Extra services include, but are not limited to:

1.	Services necessary to significantly revise a final set of Fabrication/Installation Documents when such revisions are (i) inconsistent with approvals or instructions previously given by the OWNER; (ii) required by the enactment or revision of applicable laws, statutes, building codes, rules and regulations of any governmental, public and quasi-public authority or agency having jurisdiction over the Project subsequent to the completion of such documents; or (iii) required by the OWNER's election to revise the scope of the Work when such revisions are not necessitated by (i) deficiencies or conflicts in, or discrepancies between, the Fabrication/Installation Documents; (ii) the CONSULTANT's failure to perform its duties or substantially perform in accordance with the terms of this Contract For Professional Services; or (iii) other acts or omissions of the CONSULTANT.

2.	Structural, mechanical, chemical and other laboratory tests, inspections and reports required by law or the Fabrication/Installation Documents, or otherwise necessary, not otherwise obtained by the OWNER or the Contractor, at the CONSULTANT’s documented cost.

3.	Services required in connection with replacement of Work damaged by natural catastrophe or intentional acts of parties other than the CONSULTANT or employees, agents or subcontractors of the CONSULTANT during Fabrication/Installation.

4.	Services for preparation for and attendance at deposition, discovery or court or other dispute resolution proceedings on behalf of the OWNER, except when such proceedings involve issues of fault, neglect or alleged liability of the CONSULTANT, or its agents, employees, or consultants.

5.	Services required by any failure to adequately perform contractual responsibilities by any (i) Contractor; (ii) any Contractor’s subcontractor(s) or supplier(s); or (iii) the OWNER.

6.	Services required by change orders initiated by the OWNER, including as applicable, those services specified in Paragraph 6.G of this Appendix A.

7.	Other services not included in Required Services mutually agreed to by the OWNER and the CONSULTANT in writing.

8.	Payment of the CONSULTANT for Extra Services shall be in accordance with Article VI.B

APPENDIX "B"

SUMMARY OF PAYMENTS

MAXIMUM AMOUNT PAYABLE   					$400,000.00 NTE

A.	CONSULTANT's SERVICES				$400,000.00 NTE

1. 	Original Scope of Services		$ 400,000.00 NTE

B.	REIMBURSABLES					$ 0 AE

Payments for Services shall be made monthly in proportion to Services performed and approved by the OWNER. Payments shall be requisitioned on the OWNER's form, PROFESSIONAL SERVICES CONTRACT PAYMENT REQUISITION, with accompanying payroll copy, Compliance Report, and other appropriate backup. Payroll copy shall show the names and rates of pay of all personnel performing services during the payment period, and their position classification. Only said form shall be used for reimbursement of Services.

NTE = Not to Exceed

LS= Lump Sum

AE = Actual Expense

APPENDIX "C"

SCHEDULE OF TECHNICAL CLASSIFICATIONS AND HOURLY RATES

The following is a listing of Technical Classifications and Hourly Rates associated with this Project.  Changes in Rates, Classifications or Personnel must be verified by certified payroll records/audit and have the prior approval of the OWNER before payment can be authorized.

Schedule of Technical Classifications and Hourly Rates for use with Additional Services and Extra Work of the CONSULTANT, pursuant to Article VI.B.:

Direct Salary

Technical Classifications				       Rate

Project Consultant/Engineer/Manager		$___________

Consultant 1 / Engineer 1			 	  ___________

Consultant 2 / Engineer 2				  ___________

Mechanical/Electrical Engineer	 		  ___________

Drafter							  ___________

Specifications Writer			 		  ___________

Shop Drawing Reviewer			 	  ___________

APPENDIX "D"

ADDITIONAL INSUREDS

TBD

APPENDIX "E"

ADDITIONAL ITEMS

TABLE OF CONTENTS

1.	LABOR LAW PROVISIONS	31

2.	NONDISCRIMINATION	32

3.	PROVISIONS REQUIRED BY LAW DEEMED INSERTED	34

4.	COMPLIANCE WITH LAWS, RULES, AND REGULATIONS	34

5.	CONTRACT DEEMED EXECUTORY	34

6.	OWNERSHIP OF DOCUMENTS	34

7.	TERMINATION OR SUSPENSION	35

8.	SUSPENSION OR ALTERATION	36

9.	LAWS OF THE STATE OF NEW YORK	36

10.	CODES	36

11.	GOVERNMENT PROVISIONS	37

12.	COOPERATION	37

13.	LATE PAYMENT	37

14.	DEATH OF THE CONSULTANT	37

15.	OWNER-CONSULTANT RELATIONSHIP	38

16.	PROTECTION OF LIVES AND HEALTH	38

17.	AFFIRMATIVE ACTION AND NEW YORK STATE BUSINESS AND LABOR PARTICIPATION	38

18.	NYS VENDOR RESPONSIBILITY QUESTIONNAIRE	46

19. 	PROHIBITED INTERESTS/ETHICAL CONDUCT - CONSULTANTS	46

20.	COOPERATION WITH INVESTIGATIONS	48

21.	FALSE STATEMENTS/INFORMATION	49

22.	INVALID PROVISIONS	50

23.	CONFLICTING TERMS	50

24.	GREEN AND CLEAN STATE BUILDINGS	50

25.	2005 PROCUREMENT LOBBYING LAW	50

26.	NONCOMPLIANCE	50

- 1.	LABOR LAW PROVISIONS

A.	It is hereby agreed that all applicable provisions of the Labor Law of the State of New York shall be carried out in performance of the Work.

B.	The CONSULTANT specifically agrees, as required by Labor Law, Sections 220 and 220-d as amended, that:

1)	no laborer, workmen, or mechanic, in the employ of the CONSULTANT, Subconsultant, or other person doing or contracting to do the whole or any part of the work contemplated by this Contract shall be permitted or required to work more than eight hours in any one calendar day or more than five days in any one week, except in the emergencies set forth in the Labor Law;

2)	the wages paid for legal day's work shall be not less than the prevailing rate of wages as defined by law;

3)	the minimum hourly rate of wages to be paid shall be not less than that stated in this Contract and shall be designated by the Commissioner of Labor of  the State of New York; and

4)	the CONSULTANT and every Subconsultant shall post in a prominent and accessible place on the Site, a legible statement of all minimum wage rates and supplements to be paid or provided for the various classes of laborers and mechanics to be engaged in the Work and all deductions, if any, required by law to be made from unpaid wages actually earned by the laborers and mechanics so engaged.

C.	The minimum wage rates, if any, herein specified for apprentices shall apply only to persons working with the tools of the trade that said persons are learning under the direct supervision of journeyman mechanics. Except as otherwise required by law, the number of apprentices in each trade or occupation employed by the CONSULTANT or any Subconsultant shall not exceed the number submitted by the applicable standards of the New York State Department of Labor, or, in the absence of said standards, the number permitted under the usual practice prevailing between the unions and the employer's association of the respective trades or occupations.

D.	All employees of the CONSULTANT and each Subconsultant shall be paid in accordance with the provisions of the Labor Law. Certified payroll copies shall be provided to the OWNER upon request.

E.	The CONSULTANT agrees that, in case of underpayment of wages to any worker engaged in the Work by the CONSULTANT or any Subconsultant, the OWNER shall withhold from the CONSULTANT, out of payments due, an amount sufficient to pay said worker the difference between the wages required to be paid under this Contract and rates actually paid said worker for the total number of hours worked and that the OWNER may disburse said amount so withheld by the OWNER for and on account of the CONSULTANT to the employees to whom said amount is due. The CONSULTANT further agrees that the amount to be withheld pursuant to this paragraph may be in addition to the percentages to be retained by the OWNER pursuant to other provisions of this Contract.

F.	Pursuant to subdivision 3 of section 220 and section 220-d of the Labor Law this Contract may be forfeited and no sum paid for any work done thereunder on a second conviction for willfully paying less than:

1)	the stipulated wage scale as set forth in Labor Law; Section 220, subdivision 3, as amended, or

2)	less than the stipulated minimum hourly wage scale as specified in Labor Law, Section 220-d, as amended.

G.	The CONSULTANT specifically agrees, as required by the Labor Law, Section 220-e, as amended, that:

1)	in the hiring of employees for the performance of work under this Contract or any subcontract hereunder, or for the manufacture, sale, or distribution of materials, equipment, or supplies hereunder, but limited to operation performed within the territorial limits of the State of New York, no CONSULTANT, nor any person acting on behalf of said CONSULTANT or Subconsultant, shall by reason of race, creed, color, sex, or national origin discriminate against any citizen of the State of New York who is qualified and available to perform the work to which the employment relates;

2)	no CONSULTANT, nor any person on behalf of said CONSULTANT or Subconsultant shall, in any manner, discriminate against or intimidate any employee hired for the performance of work under this Contract on account of race, creed, color, sex, or national origin;

3)	there may be deducted from the amount payable to the CONSULTANT, by the OWNER under this Contract, a penalty of Fifty and 00/100 Dollars ($50.00) for each person for each calendar day during which such person was discriminated against or intimidated in violation of the terms of this Contract; and

4)	this Contract may be canceled or terminated by the OWNER and all money due or to become due hereunder may be forfeited for a second or any subsequent violation of the terms or conditions of this section of this Contract.

H.	The CONSULTANT specifically agrees to certify its payrolls and keep these certified records on site and available, and provide copies to the OWNER upon request.

- 2.	NONDISCRIMINATION

During the performance of this Contract, the CONSULTANT agrees as follows:

A.	The CONSULTANT will not discriminate against any employees or applicant for employment because of race, creed, color, sex, national origin, age, disability, or marital status.

B.	If directed to do so by the Commissioner of Human Rights, the CONSULTANT will send to each labor union or representative of workers with which the CONSULTANT has or is bound by a collective bargaining or other agreement or understanding, a notice, to be provided by the State Commissioner of Human Rights, advising said labor union or representative of the CONSULTANT's Contract under clauses A. through G. (hereinafter called "nondiscrimination clauses").  If the CONSULTANT was directed to do so by the contracting agency as part of the proposal or negotiation of this Contract, the CONSULTANT shall request said labor union or representative to furnish a written statement that said labor union or representative will not discriminate because of race, creed, color, sex, national origin, age, disability, or marital status, and that said labor union or representative will cooperate, within the limits of its legal and contractual authority, in the implementation of the policy and provisions of these nondiscrimination clauses and that it consents and agrees that recruitment, employment, and the terms and conditions of employment under this Contract shall be in accordance with the purposes and provisions of these nondiscrimination clauses. If said labor union or representative fails or refuses to comply with said request that it furnish such a statement, the CONSULTANT shall promptly notify the State Commissioner of Human Rights of said failure or refusal.

C.	If directed to do so by the Commissioner of Human Rights, the CONSULTANT will post and keep posted in conspicuous places, available to employees and applicants for employment, notices to be provided by the State Commissioner of Human Rights setting forth the substance of the provisions of clauses A. and B. and such provisions of the State's laws against discrimination as the State Commissioner of Human Rights shall determine.

D.	The CONSULTANT will state, in all solicitations or advertisements for employees placed by or on behalf of the CONSULTANT, that all qualified applicants will be afforded equal employment opportunities without discrimination because of race, creed, color, sex, national origin, age, disability, or marital status.

E.	The CONSULTANT will comply with the provisions of Sections 290-299 of the Executive Law and with the Civil Rights Laws, will furnish all information and reports deemed necessary by the State Commissioner of Human Rights under these nondiscrimination clauses and said sections of the Executive Law, and will permit access to the CONSULTANT's books, records, and accounts by the State Commissioner of Human Rights, the Attorney General, and the Commissioner of Labor of the State of New York for the purpose of investigation to ascertain compliance with these nondiscrimination clauses and said sections of the Executive Law and Civil Rights Laws.

F.	This Contract may be forthwith canceled, terminated, or suspended in whole or in part, by the contracting agency upon the basis of a finding made by the State Commissioner of Human Rights that the CONSULTANT has not complied with these nondiscrimination clauses, and the CONSULTANT may be declared ineligible for future contracts made by or on behalf of the State or public authority or agency of the State, until the CONSULTANT satisfies the State Commissioner of Human Rights that the CONSULTANT has established and is carrying out a program in conformity with the provisions of these nondiscrimination clauses. Said finding shall be made by the State Commissioner of Human Rights after conciliation efforts by the Commissioner have failed to achieve compliance with these nondiscrimination clauses and after a verified complaint has been filed with the Commissioner, notice thereof has been given to the CONSULTANT, and an opportunity has been afforded the CONSULTANT to be heard publicly in accordance with the Executive Law. Said sanctions may be imposed and remedies invoked independently of or in addition to sanctions and remedies otherwise provided by law.

G.	The CONSULTANT will include the provisions of clauses A. through F. in every subcontract or purchase order in such a manner that said provisions will be binding upon each Subconsultant or vendor as to operations to be performed within the State of New York. The CONSULTANT will take such action in enforcing said provisions of said subcontract or purchase order as the State Commissioner of Human Rights or the contracting agency may direct, including sanctions or remedies for non-compliance. If the CONSULTANT becomes involved in or is threatened with litigation with a Subconsultant or vendor as a result of said direction by the State Commissioner of Human Rights or the contracting agency, the CONSULTANT shall promptly so notify the Attorney General, requesting the Attorney General to intervene and protect the interests of the State of New York.

- 3.	PROVISIONS REQUIRED BY LAW DEEMED INSERTED

Each and every provision of law and clause required by law to be inserted into this Contract shall be deemed to be inserted herein and this Contract shall read and shall be enforced as though so included.

- 4.	COMPLIANCE WITH LAWS, RULES, AND REGULATIONS

The CONSULTANT shall comply fully with all applicable laws, rules, and regulations.

- 5.	CONTRACT DEEMED EXECUTORY

The CONSULTANT agrees that the Contract shall be deemed executory to the extent of moneys available from either (i) the proceeds of bonds issued by the Authority for the Contract, or (ii) moneys made available by the Client for the Contract, or (iii) other non-Authority moneys made available from whatever source specifically for the Contract and no liability shall be incurred by the OWNER beyond moneys available therefore.

- 6.	OWNERSHIP OF DOCUMENTS

Original drawings and specifications will become the property of the OWNER, and the CONSULTANT may not use the drawings and specifications for any purpose not relating to the Project without the OWNER's consent. The CONSULTANT may retain such reproductions of drawings and specifications as the CONSULTANT may reasonably require. Upon completion of the Work or any early termination of this Contract, the CONSULTANT will promptly furnish the OWNER with the complete set of original record prints. All such original drawings and specifications shall become the property of the OWNER who may use them, without the CONSULTANT's permission, for any proper purpose including, but not limited to, additions to or completion of the Project.

# 7.	TERMINATION OR SUSPENSION

A.	Termination for Cause

If the CONSULTANT defaults by failing to substantially perform, in accordance with the terms of this Contract for Professional Services, as determined by the OWNER, the OWNER may give written notice to the CONSULTANT (i) terminating this Contract for Professional Services effective seven (7) calendar days from the date of notice; or (ii) setting forth the nature of the default and requesting the CONSULTANT initiate cure within seven (7) calendar days from the date of notice. At any time thereafter, if the CONSULTANT fails to initiate cure upon the request of the OWNER and continue such cure until complete, the OWNER may give notice to the CONSULTANT of immediate termination. If the OWNER terminates this Contract for Professional Services pursuant to this paragraph, and it is subsequently determined by a court of competent jurisdiction that the CONSULTANT was not in default, then in such event said termination shall be deemed a termination for convenience as set forth in Paragraph B of this Article.

B.	Termination for Convenience or Suspension of Project

The OWNER may at any time give written notice to the CONSULTANT terminating this Contract for Professional Services or suspending the Project, in whole or in part, for the OWNER’S convenience and without cause.  If the OWNER terminates this Contract for Professional Services or suspends the Project, the CONSULTANT shall immediately reduce its staff, services and outstanding commitments in order to minimize the cost of termination or suspension.

C.	Payment In Case Of Termination or Suspension of Project

1. 	If this Contract for Professional Services is terminated by the OWNER pursuant to Paragraph 7A above, no further payment shall be made to the CONSULTANT until completion of the Project. At such time, the CONSULTANT’S compensation shall, at the OWNER’S option, be calculated (i) subject to the last sentence of this Subparagraph, on the basis of services actually performed and approved by the OWNER and expenses actually incurred from the date of the last approved Professional Services Contract Payment Requisition up to the effective termination date; or (ii) on the basis of the payment terms set forth elsewhere herein. In either case, the CONSULTANT’S compensation shall be reduced by all costs and damages incurred by the OWNER as a result of the default of the CONSULTANT.

2.	If this Contract For Professional Services is (i) terminated by the OWNER pursuant to Paragraph 7B above; or (ii) suspended more than four (4) months by the OWNER pursuant to Paragraph 7B above, the CONSULTANT’S compensation shall be calculated on the basis of services actually performed and approved by the OWNER and expenses actually incurred from the date of the last approved Professional Services Contract Payment Requisition up to the effective termination or suspension date and reasonable costs associated with termination or suspension.  In no event shall the CONSULTANT be entitled to compensation in excess of the Professional Contract Price.

3.	If this Contract for Professional Services is suspended less than four (4) months by the OWNER pursuant to Paragraph 7B above, the CONSULTANT specifically agrees that such suspension, interruption or delay of the performance of the services pursuant to this item shall not increase the cost of the Professional Services.

4.	Time of completion set forth in the Project Design Schedule may be extended to such time as the OWNER determines shall compensate for the time lost by the suspension, interruption or delay; such determination shall be set forth in writing by the OWNER.

- 8.	SUSPENSION OR ALTERATION

A.	The OWNER may order the CONSULTANT in writing to suspend, delay, or interrupt performance of all or any part or the Work for a reasonable period of time as the OWNER may determine. The order shall contain the reason or reasons for issuance which may include, but shall not be limited to, the following: latent field conditions, substantial program revisions, acquisition of rights-of-way or real property, financial crisis, labor disputes, civil unrest, or Acts of God.

B.	Upon receipt of a suspension order, the CONSULTANT shall, as soon as practicable, cease performance of the Work as ordered and take immediate affirmative measures to protect such Work from loss or damage.

C.	The CONSULTANT specifically agrees that such suspension, interruption, or delay of the performance of the Work pursuant to this Item shall not increase the cost of performance of the Work of this Contract.

D.	Time of Completion of the Work may be extended to such time as the OWNER determines shall compensate for the time lost by the suspension, interruption, or delay, such determination to be set forth in writing.

- 9.	LAWS OF THE STATE OF NEW YORK

This Contract shall be governed by the Laws of the State of New York.

- 10.	CODES

Unless otherwise directed by the OWNER, the CONSULTANT shall comply with all applicable codes and regulations required by law. Without limiting the generality of the foregoing, compliance with codes and regulations shall include, but shall not be limited to, those of the following which are applicable:

A.	Administrative Codes

B.	Zoning Resolutions

C.	State Building Code, NYS Uniform Fire Prevention and Building Code, latest edition

D.	Local Zoning Ordinances

E	Local Building Codes

F.	State Hospital Code

If Federal Aid is obtained for any facilities described herein, then any and all regulations imposed by the participating Federal Agency shall be complied with in the performance of this Contract.

- 11.	GOVERNMENT PROVISIONS

The CONSULTANT shall comply with any applicable provisions or Acts of Congress, rules, regulations, and requirements of the Government of the United State of America. If there is a grant of money or loan of money by the Government of the United States of America for the Project, then the CONSULTANT shall furnish any information and provide any assistance which the OWNER deemed necessary for the preparation of any certificates, reports, or materials required as a result of obtaining said grant or loan.

- 12.	COOPERATION

The CONSULTANT shall render any assistance which the OWNER may require with respect to any claim or action in any way relating to the CONSULTANT’s services during or subsequent to the design or fabrication/installation of the Project including, without limitation, review of claims, preparation of technical reports and participation in negotiations both before and after it has otherwise completed performance of the Contract and without any additional compensation therefore.

- 13.	LATE PAYMENT

Timeliness of payment and any interest to be paid to the CONSULTANT for late payment shall be governed by Section 2880 of the Public Authorities Law, to the extent required by law.

- 14.	DEATH OF THE CONSULTANT

If the CONSULTANT is an individual and that CONSULTANT shall die prior to the said completed performance of this Contract, then the payment to the estate of said CONSULTANT, pursuant to this Contract, shall be made as if the Project or any part thereof had been suspended or altered on the date of the death of the CONSULTANT.  If the CONSULTANT is a partnership and a partner shall die prior to the completed performance of this Contract, the OWNER, in the OWNER's discretion, may deem the Project or any part thereof, suspended or altered on the date of said death or any date thereafter which the OWNER selects, and the payment to the estate of the deceased CONSULTANT or the partnership, pursuant to this Contract, shall be made as if the Project or any part thereof had been suspended or altered on the date of said death or such other date thereafter selected by the OWNER. The OWNER shall have the right to the immediate possession of all files of the CONSULTANT relating to the Project, all plans and specifications in regard to the Project, and shall have a right to retain the services of another CONSULTANT to complete the Project. If the CONSULTANT is a professional or other corporation, then this paragraph shall not be applicable.

- 15.	OWNER-CONSULTANT RELATIONSHIP

The relationship created by this Contract between the OWNER and CONSULTANT is one of independent CONSULTANT and it is in no way to be construed as creating any agency relationship between the OWNER and the CONSULTANT nor is it to be construed as, in any way or under any circumstances, creating or appointing the CONSULTANT as an agent of the OWNER for any purpose whatsoever.

- 16.	PROTECTION OF LIVES AND HEALTH

Each CONSULTANT and Subconsultant shall comply fully with all applicable provisions of the laws of the State of New York, the United States of America, and with all applicable rules and regulations, adopted or promulgated, by agencies or municipalities of the State of New York or the United States of America. The CONSULTANT's and Subconsultant's attention is specifically called to the applicable rules and regulations, codes, and bulletins of the New York State Department of Labor and to the standards imposed under the Federal Occupational Safety and Health Act of 1970, as amended. The CONSULTANT shall report on compliance to the OWNER or OWNER's Representative.

- 17.	AFFIRMATIVE ACTION AND NEW YORK STATE BUSINESS AND LABOR PARTICIPATION

A.	The CONSULTANT agrees, in addition to any other nondiscrimination provision of this Contract For Professional Services (the “Contract”) and at no additional cost to the OWNER, to fully comply with and cooperate in the implementation of an Affirmative Action Plan designed to provide for equal employment opportunities for Minorities and Women, and a goal oriented Utilization Plan for Minority/Women Business Enterprise (M/WBE) and Service-Disabled Veteran-Owned Business (SDVOB) participation in the performance of the Work, in such form and substance as herein stated.  Failure to demonstrate good faith efforts to meet its Professional’s Workforce Utilization Plan will be a primary consideration for future responsibility determinations, and may lead to liquidated or other appropriate damages for which MBE/WBE/SDVOB goals are not satisfied. The CONSULTANT further agrees to incorporate all Affirmative Action provisions of this Contract in all subcontracts, regardless of tier. NYS Certified MWBEs can be identified in the directory of certified businesses at https://ny.newnycontracts.com. Certified SDVOBs can be identified in the directory of certified businesses located on the New York State Office of General Services website http://www.ogs.ny.gov/Core/SDVOBA.asp.

B.	The CONSULTANT must submit to the OWNER, and the CONSULTANT’s prospective sub-consultants must submit to the CONSULTANT, who in turn must submit to the OWNER, an Affirmative Action Plan which demonstrates its best efforts to provide for equal employment opportunities for Minorities and Women, and a goal oriented Utilization Plan for MBE/WBE/SDVOB participation in the performance of the Work, in such form and substance as may be required by the OWNER. A meeting to review these submissions may be scheduled by the OWNER.

C.	These Affirmative Action provisions shall be deemed supplementary to, and not in lieu of the nondiscrimination provisions required by NYS Labor Law or other applicable Federal, State or local laws.

D.	In Accordance with Article 15A and Article 17B of the Executive Law and in conformance with the Regulations promulgated by New York State Empire State Development Division of Minority and Women’s Business Development and the New York State Office of General Services Division of Service-Disabled Veterans’ Business Development, the CONSULTANT agrees to be bound by the following clauses. In any circumstances of uncertainty or conflict, the Regulations of the Minority and Women's Business Development Division supersede this information.

1)	Utilization Plans

- The CONSULTANT shall submit to the OWNER a Statewide Utilization Management Plan (Utilization Plan) for each work authorization issued regardless of dollar value via the NYS Contract System. The Utilization Plan shall list all sub-consultants the CONSULTANT intends to use on the contract and indicate which ones are MBE/WBE and SDVOB. The Utilization Plan shall be prepared to achieve the participation goals indicated in the Request for Proposal.

- Upon approval of the Utilization Plan, the CONSULTANT shall submit to the OWNER an original signed and notarized Utilization Plan Cover Sheet along with a copy of the approved Utilization Plan.

- The OWNER will review the Utilization Plan and will issue to the CONSULTANT a written notice of acceptance or deficiency within 20 days of its receipt.  A notice of deficiency shall include (i) the name of any MBE/WBE/SDVOB which is not acceptable for the purpose of complying with the MBE/WBE/SDVOB participation goals and the reasons why it is not acceptable; (ii) elements of the CONSULTANT’s Required Services which the OWNER has determined can be reasonably structured by the CONSULTANT to increase the likelihood of participation in the Contract by MBE/WBE/SDVOBs; and (iii) other information which the OWNER determines to be relevant to the Utilization Plan. Although the MBE/WBE/SDVOB goals apply to the entire Term Contract, failure to achieve the required participation by work authorization could impact the receipt of future work authorizations.

- The CONSULTANT shall respond to the notice of deficiency within seven (7) business days of receipt by submitting to the OWNER a written remedy in response to the notice of deficiency. If the written remedy that is submitted is not timely or is found by the OWNER to be inadequate, the OWNER shall notify the CONSULTANT and direct the CONSULTANT to submit, within five (5) business days, a request for a partial or total waiver of M/WBE/SDVOB participation goals.  Failure to file the acceptable waiver documentation in a timely manner may be grounds for disqualification of the proposal.

- The CONSULTANT who has made good faith efforts to obtain commitments from MBE/WBE/SDVOB sub-consultants prior to submitting its Utilization Plan, but was unsuccessful in securing any, or sufficient commitments from MBE/WBE/SDVOB sub-consultants, may submit a request for waiver at the same time it submits its Utilization Plan by adding a justification statement in step 3 of the submittal in the NYS Contract System. Additional documentation of good faith efforts may be required upon review by DASNY. If a request for waiver is submitted with the Utilization Plan and is not accepted by the OWNER at that time, the provisions of clauses 11.2.2 and 11.2.3, regarding the notice of deficiency and written remedy will apply.  In this case, the CONSULTANT may submit a second request for waiver as directed by the OWNER.

- If the CONSULTANT does not submit a Utilization Plan, remedy deficiencies in a Utilization Plan, submit a request for waiver, or if the OWNER determines that the Utilization Plan does not indicate that the MBE/WBE/SDVOB participation goals will be met and/or that the CONSULTANT has failed to document good faith efforts, the OWNER may disqualify the CONSULTANT as being not-responsible.

- The CONSULTANT shall make every effort to utilize, in good faith, any MBE, WBE, or SDVOB identified within its Utilization Plan, as approved by the OWNER, at least to the extent indicated in the approved Plan.

2)	Administration Hearing on Disqualification

- If the OWNER disqualifies a CONSULTANT for any of the reasons set forth in 11.2.5 above, the CONSULTANT shall be entitled to an administrative hearing, on the record, before a hearing officer appointed by the OWNER to review the determination of disqualification and non-responsibility of the CONSULTANT.

- The hearing officer's determination shall be the final determination of the OWNER. Such final administrative determination shall be reviewable by a proceeding brought pursuant to Article 78 of the Civil Practice Law and Rules, provided such proceeding is commenced within 30 days of notice given by certified mail, return receipt requested, rendering such final administrative determination in accordance with the provisions of Section 313 of the Executive Law.

3)	Good Faith Efforts

In order to show that it has made good faith efforts to comply with the MBE/WBE/SVOB participation goals of this Contract, the CONSULTANT shall submit such documentation as will enable the OWNER to make a determination in accordance with the criteria set forth in Section 313 of the Executive Law and the Rules and Regulations promulgated thereunder.

All firms selected to perform on DASNY contracts, that included MBE/WBE/SDVOB requirements, should use these Guidelines for the preparation of MBE/WBE and SDVOB Utilization Plans and all supporting “good faith efforts” documentation. If your firm incurs difficulty in meeting your Minority and Women-owned Business Enterprises, or Service-Disabled Veteran-Owned Business (MBE/WBE/SDVOB) goals, these Guidelines can be utilized to assist your firm in preparing the required documentation.

Responses to information in the Guidelines should be given in an item-by-item format following the numerical sequence as presented and submitted with your Request for Waiver to the Opportunity Programs Group. If you fail to adequately document and respond to each item, it may result in a finding of non-compliance.

If you need assistance, please contact OPG at (518) 257-3706 (Upstate) or (212) 273-5038 (Downstate).

GUIDELINES

- Attach a copy of the completed Utilization Plan in accordance with MBE/WBE/SDVOB goals established in the Contract Documents.

- Submit a written request for a referral list of M/WBE’s certified by NYS Empire State Development or SDVOB’s certified by OGS Division of Service-Disabled Veteran’s Business Development by trade or service from the Opportunity Programs Group for subcontracting and procurement opportunities.

- Provide a record of written solicitations made to certified MBE/WBE/SDVOB’s obtained from the NYS Empire State Development directory of certified businesses located at:  https://ny.newnycontracts.com and the directory of OGS Division of Service-Disabled Veteran’s Business Development certified businesses located at: http://www.ogs.ny.gov/Core/SDVOBA.asp. Include dates and copies of solicitations made.

- Contact all the NYS Empire State Development certified MBE/WBEs and OGS Division of Service-Disabled Veteran’s Business Development certified SDVOB’s posted in the list of interested subcontractors and suppliers posted on the DASNY’s website:  http://www.dasny.org/construc/bidops/03C2.php.

- Provide a record of advertisements placed in general circulation, trade and minority and women oriented publications.  Include the name of publications and dates of advertisements.

- Submit documentation that clearly demonstrates that you contacted all the MBE/WBE/SDVOB’s identified through the outreach activities outlined above to determine their capacity to perform the applicable scope of work.

- Provide a record of ALL responses received from NYS certified minority and women-owned business enterprises and OGS certified service-disabled veteran-owned businesses to any such advertisements and solicitations made.  Include dates and copies of any written responses.

- Provide a list of any pre-bid, pre-award, or other meetings attended with NYS certified minority or women owned businesses or OGS certified service-disabled veteran-owned businesses.

- List the efforts undertaken to subdivide portions of the work into smaller components in order to increase NYS certified minority and women-owned business enterprise participation or OGS certified service-disabled veteran-owned business participation.

- Did your firm solicit any NYS certified minority and women-owned business enterprises or OGS certified service-disabled veteran-owned businesses located outside the region where the scope of work is to be performed? If so, what actions were taken to contact and assess the financial ability of those firms to participate?

- Provide a description of all relevant contract documents, plans or specifications, or documents describing the scope of work which was made available to NYS certified minority and women-owned business enterprises or OGS certified service-disabled veteran-owned businesses for the purposes of soliciting their bids. Include the dates and manner in which these documents were made available.

- Were the same subcontract terms and conditions offered to NYS certified minority and women-owned business enterprises and OGS certified service-disabled veteran-owned businesses as those offered in the ordinary course of business and to other subcontractors?

- Did your firm engage in direct in person or telephone negotiations with NYS certified M/WBE firms or OGS certified SDVOB firms where quotes originally submitted were deemed as too high?

- Has your firm made payments for work performed by NYS certified minority and women-owned business enterprises or OGS certified service-disabled veteran-owned businesses in a timely fashion for past work so as to facilitate continued performance by the certified businesses?

- List any special considerations and/or concerns, which are preventing adequate NYS certified minority and women-owned business enterprises or OGS certified service-disabled veteran-owned businesses to participate.

4)	Compliance Reports and Equal Employment Opportunity Workforce

The CONSULTANT shall submit a completed Compliance Report with each Professional Services Contract Payment Requisition submitted to the OWNER for each work authorization payment regardless of dollar value. The Compliance Report must be signed and notarized or it will not be accepted. Compliance Reports not submitted at such times as required by the OWNER shall be cause for the OWNER to delay implementing scheduled payments to the CONSULTANT.

The CONSULTANT and all sub-consultants shall submit a completed EEO Workforce Utilization Report on a quarterly basis to measure the utilization of minorities and women as employees on state contracts.

5)	CONSULTANT's Failure to Meet M/WBE Participation Goals

- If the CONSULTANT, after making good faith efforts, is unable to comply with the MBE/WBE/SDVOB participation goals, the CONSULTANT may submit a request for a partial or total waiver at the same time it submits its Utilization Plan by adding a justification statement in step 3 of the submittal in the NYS Contract System. Additional documentation of good faith efforts may be required upon review by DASNY. If the documentation required with the request for waiver is complete, the OWNER shall evaluate the request and issue a written notice of acceptance or denial within 20 days of receipt.

b.	If the OWNER, upon review of the CONSULTANT’s Utilization Plan and compliance reports, determines that the CONSULTANT is failing or refusing to comply with the MBE/WBE/SDVOB participation goals, and no waiver has been issued in regards to such non-compliance, the OWNER may issue a notice of deficiency to the CONSULTANT.  The CONSULTANT must respond to the notice to deficiency within seven days of receipt.  Such response may include a request for partial or total waiver of MBE/WBE/SDVOB participation goals.

6)	Complaints and Arbitration

a.	Subsequent to the award of this Contract for Professional Services, if the CONSULTANT submits a request for waiver of MBE/WBE/SDVOB participation goals and the OWNER denies the request or fails to respond in any way within 20 days of receiving it, or if the CONSULTANT has received a written determination from the OWNER that the CONSULTANT is failing or refusing to comply with goals, the CONSULTANT may file a complaint with the Director, Division of Minority and Women's Development in the Department of Economic Development ("Director"), according to the provisions of Section 316 of  the Executive Law. The complaint must be filed within 20 days of the OWNER’s receipt of the request for waiver, if the OWNER has not responded in that time, or within 20 days of a notification that the request has been denied by the OWNER or within 20 days of receipt of notification from the OWNER that the CONSULTANT is failing or refusing to comply with goals.

- If the CONSULTANT fails or refuses to comply with goals for participation by MBEs/WBEs and SDVOBs, as established by this Contract for Professional Services, the OWNER may file a complaint with the Director pursuant to Section 316 of the Executive Law.

- A complaint shall set forth the facts and circumstances giving rise to the complaint together with a demand for relief.

- The party filing a complaint, whether the CONSULTANT or the OWNER, shall deliver a copy to the other party. Both the complaint and the copy shall be delivered by either personal service or by certified mail, return receipt requested.

- Upon receipt of a complaint the Director shall provide the party against whom the complaint has been filed with an opportunity to respond to the complaint.  If within 30 days of receipt of the complaint the Director is unable to resolve the complaint to the satisfaction of the OWNER and the CONSULTANT, the complaint shall be referred to the American Arbitration Association for resolution pursuant to Section 316 of the Executive Law and the applicable requirements of Article 75 of the Civil Practice Law and Rules.

- Upon conclusion of the arbitration proceeding, the arbitrator will submit to the Director his or her award regarding the alleged violation of the Contract For Professional Services or refusal of the OWNER to grant a waiver request by the CONSULTANT. The award of the arbitrator with respect to the alleged violation of the Contract or the refusal of the OWNER to grant a waiver shall be final and may be vacated or modified only as provided by Article 75 of the Civil Practice Law and Rules.

- Upon conclusion of the arbitration proceedings and the rendition of an award, the arbitrator will also recommend to the Director a remedy including, if appropriate, the imposition of sanctions, fines or penalties. The Director will either (i) adopt the recommendation of the arbitrator; (ii) determine that no sanctions, fines or penalties should be imposed; or (iii) modify the recommendation of the arbitrator, provided that such modification shall not expand upon any sanction recommended or impose any new sanction, or increase the amount of any recommended fine or penalty.

- The Director, within ten days of receipt of the arbitrator's award and recommendations, will issue a determination of such matter and shall cause a copy of such determination to be served upon the respondent by personal service or by certified mail, return receipt requested. The determination of the Director as to the imposition of fines, sanctions, or penalties shall be reviewable pursuant to Article 78 of the Civil Practice Law and Rules.

- The determination of the OWNER or the CONSULTANT to proceed with a complaint shall not preclude the OWNER, in its discretion, from pursuing any other remedies which it may have pursuant to law and contract, including withholding from payments to the CONSULTANT the estimated amount of the fines and penalties which may be imposed pursuant to Subparagraphs 11.7.7 and 11.7.8 of this Chapter Three. Said amounts shall be the difference between the planned dollar amount of MBE/WBE, or SDVOB, sub-contract awards and the actual dollar amount of such awards.

- In lieu of the complaint procedures set forth in paragraphs 11.7.1 – 11.7.9 of this Article, if the OWNER determines that the CONSULTANT willfully and intentionally fails to comply with the requirements of this Article, the CONSULTANT shall be obligated to pay to the OWNER liquidated damages in an amount not to exceed two hundred thousand dollars ($200,000) to compensate the OWNER for estimated expenses that would otherwise be incurred by the OWNER to enforce the provisions of this Article and Article 15-A and 17B of the Executive Law, including enforcement proceedings against the CONSULTANT pursuant to Section 316 of the Executive Law. The CONSULTANT shall pay such liquidated damages to the OWNER within sixty (60) days after they are assessed by the OWNER unless prior to the expiration of such sixtieth day, the CONSULTANT shall file a complaint with the Director pursuant to Section 316 of the Executive Law.

7)	Subcontracts

The CONSULTANT will include the provisions of Paragraphs 11.4 and 11.7 above in every subcontract, in such manner that such provisions will be binding upon the sub-consultant as to work in connection with this Contract for Professional Services.

8)	Forms

The following forms are to be used in submitting Affirmative Action Plans and are hereby made a part of this Contract: The forms and instructions can be found at http://www.dasny.org/MWSBEs.

- Statewide Utilization Management Plan: the CONSULTANT shall submit to the OWNER a Utilization Plan via the New York State (NYS) Contract System within 10 days after the date of the letter of intent.  If the MBE/WBE/SDVOB goals are not met, a justification statement should be provided in step 3 of the submittal in the NYS Contract System. Additional documentation of good faith efforts may be required upon review by DASNY.

- Utilization Plan Cover Sheet:  the CONSULTANT shall submit to the OWNER the original signed and notarized Utilization Plan Cover Sheet along with a printed copy of the approved Utilization Plan from the NYS Contract System.  The signed cover sheet must be received by DASNY Opportunity Programs Group before the contract or any work authorization is issued.

- Compliance Report: the CONSULTANT shall submit a completed, updated report with each Application for Payment request for each individual work authorization.

- Quarterly Work Force Utilization Report: the CONSULTANT shall submit to the OWNER an updated report each quarter during the life of the Contract for themselves and for each sub-consultant.

- Permanent Employee Distribution Form: the CONSULTANT shall submit to the OWNER one completed form prior to the initial contract award. The form is not needed for each separate work authorization.

- Standard Equal Employee Opportunity Policy Statement: the CONSULTANT shall submit to the OWNER one completed form prior to the initial contract award. The form is not needed for each separate work authorization.

- 18.	NYS VENDOR RESPONSIBILITY QUESTIONNAIRE

A.	In order to assist the OWNER in determining the responsibility and reliability of the vendor selected for the Contract and to effectuate the directives of Executive Order No. 125, the Council of Contracting Agencies has adopted procedures to collect and exchange relevant information among Contracting Agencies.

B.	When directed by the OWNER, prior to the award of any Contract valued at $10,000 or more, the selected vendor shall, within ten days following either oral or written notice that it must comply, submit, in the form provided by the OWNER, a duly executed NYS Vendor Responsibility Questionnaire to the OWNER at the following address:

DASNY

NYS Vendor Responsibility Questionnaire Officer

Procurement Department

515 Broadway

Albany, New York 12207

C.	The information contained in the NYS Vendor Responsibility Questionnaire will serve as an informational resource to aid the OWNER in making an award determination.

- 19. 	PROHIBITED INTERESTS/ETHICAL CONDUCT - CONSULTANTS

- Officers and employees of the OWNER are bound by Sections 73, 73-a and 74 of the New York State Public Officers Law.  In addition, no officer, employee, Consultant, attorney, engineer, inspector or professional of or for the OWNER authorized on behalf of the OWNER to exercise any legislative, executive, administrative, supervisory or other similar functions in connection with the Contract or the Work, shall become personally interested, directly or indirectly, in the Contract, material supply contract, subcontract, insurance contract, or any other contract pertaining to the Work.

- Section 73(5) of the Public Officers Law expressly prohibits the CONSULTANT, or its agents, from directly or indirectly offering or giving any gift having more than nominal value to an employee of the OWNER under circumstances in which it could be reasonably inferred the gift was intended to influence the employee in the performance of their official duties, could reasonably be expected to influence the employee in the performance of their official duties, or was intended as a reward for the employee’s official action.

- In addition to the prohibition of Section 73 (5) of the Public Officers Law, DASNY has a “zero tolerance” policy with respect to the solicitation, acceptance or receipt of gifts from disqualified sources. Therefore, the CONSULTANT and its agents should refrain from offering or giving anything of value to an employee of the OWNER. Employees of the OWNER may not solicit any gift, gratuity, stipend or thing of value from the CONSULTANT or its agents. Violations of these gift provisions may be grounds for immediate Contract termination and/or referral for civil action or criminal prosecution.

- To promote a working relationship with the OWNER based on ethical business practices, the CONSULTANT is expected to:

- furnish all goods, materials and services to the OWNER as contractually  required and specified,

- submit complete and accurate reports to the OWNER and its agents as required,

- not seek, solicit, demand or accept any information, verbal or written, from the OWNER or its agents that provides an unfair advantage over a competitor,

- not engage in any activity or course of conduct that restricts open and fair competition on OWNER-related projects and transactions,

- not engage in any course of conduct with OWNER employees or its agents that constitutes a conflict of interest, in fact or in appearance, and

- not offer or give any unlawful gifts or gratuities, or engage in bribery or  other criminal activity.

D.	The OWNER encourages the CONSULTANT to advance and support ethical business conduct and practices among its directors, officers and employees, preferably through the adoption of corporate ethics awareness training programs and written codes of conduct.

E.	Although the CONSULTANT may employ relatives of OWNER employees, the OWNER must be made aware of such circumstances as soon as possible, preferably in writing, to ensure a conflict of interest situation does not arise.  The OWNER reserves the right to request that the CONSULTANT modify the work assignment of a relative of an OWNER employee where a conflict of interest, or the appearance thereof, is deemed to exist.

F.	The CONSULTANT may hire former employees of the OWNER.  However, as a general rule, former employees of the OWNER may neither appear nor practice before the OWNER, nor receive compensation for services rendered on a matter before the OWNER, for a period of two years following their separation from service with the OWNER. In addition, former employees of the OWNER are subject to a “lifetime bar” from appearing before the OWNER or receiving compensation for services regarding any transaction in which they personally participated or which was under their active consideration during their tenure with the OWNER.

- The CONSULTANT agrees to notify the OWNER’s Office of Internal Affairs at 518-257-3193 of any activity by an employee of the OWNER that is inconsistent with the contents of this Section.

- Any violation of these provisions shall justify termination of this Contract and may result in OWNER’s rejection of the CONSULTANT’s bids or proposals for future contracts.

- CONSULTANT shall at all times during the Contract term remain responsible.  Consultant agrees, if requested by the President of DASNY or his or her designee, to present evidence of its continuing legal authority to do business in New York State, integrity, experience, ability, prior performance, and organizational and financial capacity.

- The President of DASNY or his or her designee, in his or her sole discretion, reserves the right to suspend any or all activities under this Contract, at any time, when he or she discovers information that calls into question the responsibility of CONSULTANT. In the event of such suspension, CONSULTANT will be given written notice outlining the particulars of such suspension. Upon issuance of such notice, CONSULTANT must comply with the terms of the suspension order. Contract activity may resume at such time as the President of DASNY or his or her designee issues a written notice authorizing a resumption of performance under the Contract.

- Notwithstanding any other provision of this Contract, upon written notice to CONSULTANT, and a reasonable opportunity to be heard with the appropriate OWNER officials or staff, the Contract may be terminated by the President of DASNY or his or her designee at CONSULTANT’S expense where CONSULTANT is determined by the President of DASNY or his or her designee to be non-responsible. In such event, the President of DASNY or his or her designee may complete the contractual requirements in any manner he or she may deem advisable and pursue available legal or equitable remedies for breach.

- By entering into this Contract, CONSULTANT certifies, under the penalties of perjury, that Consultant is not on the list created pursuant to paragraph (b) of subdivision 3 of section 165-a of the State Finance Law. CONSULTANT further certifies that CONSULTANT will not utilize on this Contract any Subcontractor that is identified on the list created pursuant to paragraph (b) of subdivision 3 of section 165-a of the State Finance Law.

- During this Contract, should OWNER receive information that a person (as defined in New York State Finance Law §165-a) is in violation of the above-referenced certifications, OWNER will review such information and offer the person an opportunity to respond. If the person fails to demonstrate that it has ceased its engagement in the investment activity which is in violation of the Act within 90 days after the determination of such violation, then OWNER shall take such action as may be appropriate and provided for by law, rule, or contract, including, but not limited to, seeking compliance, recovering damages, or declaring the CONSULTANT in default.

- 20.	COOPERATION WITH INVESTIGATIONS

The CONSULTANT agrees to cooperate fully and faithfully with any investigation, audit or inquiry conducted by the Office of Internal Affairs (“OIA”) of the OWNER or any other duly authorized representative of the OWNER (“Representative”).

The CONSULTANT shall grant the OIA or the Representative the right to examine all books, records, files, accounts, computer records, documents and correspondence, including electronically-stored information, in the possession or control of the CONSULTANT, its subsidiaries and affiliated companies and any other company directly or indirectly controlled by the CONSULTANT, relating to the CONSULTANT. These shall include, but not be limited to:  Subcontracts; bid files; payroll and personnel records; cancelled checks; correspondence; memoranda; reports; audits; vendor qualification records; original estimate files; change order/amendment estimate files; detailed worksheets; Subcontractor, CONSULTANT and supplier proposals for both successful and unsuccessful bids; back-charge logs; any records detailing cash, trade, or volume discounts earned; insurance proceeds, rebates or dividends received; payroll and personnel records; tax returns, and the supporting documentation for the aforesaid books and records. At the OIA’s or the Representative’s request, said materials shall be provided in a computer readable format, where available. At the request of the OIA or the Representative, the CONSULTANT shall execute such documents, if any, as are necessary to give the OIA or the Representative access to Contract-related books, documents or records which are, in whole or part, under control of the CONSULTANT but not currently in the CONSULTANT’s physical possession. The CONSULTANT shall not enter into any agreement with a Subcontractor, consultant, or supplier, in connection with the Contract, that does not contain a right to audit clause in favor of the OWNER.  The CONSULTANT shall assist the OIA or the Representative in obtaining access to past and present Subcontractor, consultant, and supplier amendment/change order files (including detailed documentation covering negotiated settlements), accounts, computer records, documents, correspondence, and any other books and records in the possession of Subcontractors, consultants and suppliers pertaining to the Contract, and, if appropriate, enforce the right-to-audit provisions of such agreements.

The CONSULTANT shall assist the OIA or the Representative in obtaining access to, interviews with, and information from all former and current persons employed and/or retained by the CONSULTANT, for purposes of the Contract.

The CONSULTANT shall require each Subcontractor to include in all agreements that the Subcontractor may hereinafter enter into with any and all Subcontractors, consultants and suppliers, in connection with the Contract, a right-to-audit clause in favor of the OWNER conferring rights and powers of the type outlined in this section.  The CONSULTANT shall not enter into any Subcontract with a Subcontractor in connection with the Contract that does not contain such a provision.

The CONSULTANT shall not make any payments to a Subcontractor, consultant or supplier from whom the CONSULTANT has failed to obtain and supply to the OIA or the Representative complete, accurate and truthful information in compliance with a request from the OIA or the Representative to the CONSULTANT.

Any violation of the provisions of this Article shall justify termination of this Contract and may result in the OWNER’s rejection of the CONSULTANT’s bids or proposals for future contracts.

- 21.	FALSE STATEMENTS/INFORMATION

A.	False statements, information or data submitted on or with applications for payment may result in one or more of the following actions:

1)	Termination of the Contract

2)	Disapproval of future contracts and sub-contracts

3)	Withholding of final payment on the Contract

4)	Civil and/or criminal prosecution

B.	These provisions are solely for the benefit of the OWNER, and any action or non-action hereunder by the OWNER shall not give rise to any liability on the part of the OWNER.

- 22.	INVALID PROVISIONS

If any term or provision of the Contract or the application thereof to any person, firm or corporation, or circumstance shall, to any extent, be determined to be invalid or unenforceable, the remainder of the Contract, or the application of such terms or provisions to persons, firms or corporations, or circumstances other than those to which it is held invalid or unenforceable, shall not be affected thereby and each term or provision of the Contract shall be valid and be enforced to the fullest extent permitted by law.

- 23.	CONFLICTING TERMS

In the event of a conflict between or among any parts of the Contract, including Appendices thereto, the better quality, greater quantity, or more costly part shall govern, unless the OWNER directs otherwise.

- 24.	GREEN AND CLEAN STATE BUILDINGS – NOT APPLICABLE

# 25.	2005 PROCUREMENT LOBBYING LAW

25.1	Chapter 1 of the Laws of 2005, as amended by Chapter 596 of the Laws of 2005, requires proposers to affirm their understanding of and agreement to comply with State Finance Law § 139-j (3) and § 139-j (6) (b), certify their compliance with State Finance Law § 139-k (5), disclose prior non-responsibility determinations under State Finance Law § 139-j, and to certify that the information they provide with respect to State Finance Law § 139-j and § 139-k is complete, true and accurate.

25.2	For any contract $15,000 or more each proposer shall submit, with its proposal, on the form provided herewith, SFL 139 Form 1:  Professional’s Certifications Pursuant to SFL § 139–j and § 139–k.  The information contained in SFL 139 Form 1:  Professional’s Certifications Pursuant to SFL § 139–j and § 139–k will serve as an informational resource to aid the OWNER in making an award determination.

25.3	The OWNER reserves the right to terminate this contract in the event it is found that the certification filed by the CONSULTANT in accordance with State Finance Law § 139-j and § 139-k, as such may be amended or modified, was intentionally false or intentionally incomplete.  Upon such finding, the OWNER may exercise its termination right, such termination constituting a termination for cause, by providing written notification to the CONSULTANT in accordance with the terms of Article 5.1 of this Contract – Termination for Cause.

- 26.	NONCOMPLIANCE

This Contract may be void and of no effect unless the CONSULTANT complies with each of the provisions of these ADDITIONAL ITEMS.